Midterm Report Due October 18, 2018

Tyler Kozlowski 001312024

Artem Yeremeyev 001105082

Kiana Pugh 001199384

**Workload so far:**

Tyler Kozlowski

* systemFile() of binarytranslator.c
* Formatted both programs.

Artem Yeremeyev

* Main() of binarytranslator.c

Kiana Pugh

* All of create.c

Progress:

* Create.c complete
* Fileconverter.c complete with small edit needed

Timeline:

There’s seven weeks remaining (Due December 07, 2018) for the project.

We plan to spend a week on most, although some of the easier ones can be completed in less time and harder ones can be extended.

What’s left at the time of midterm report:

* Indexer
* Quit
* NaïveInterface
* Output redirection
* searchIndex
* Error Handle

Now that we have a way to see what we can delete, we’ll probably start with naïveinterface and then into quit. Then we’ll do Indexer into srchindex. Somewhere down the line we’ll look into makefiles.